Pandit Deendayal Energy University (PDEU), Gandhinagar

# Weekly Progress Report - 4

| Name of the Student 1 | Hetanshi Bhatt |
| --- | --- |
| Roll Number of Student 1 | 22BPC156 |
| Name of the Student 2 | Kunal Solanki |
| Roll Number of Student 2 | 22BCP131 |
| Project Title | Combating Digital Misinformation: Deepfake Detection Using Deep Neural Networks |
| Name of the Supervisor (Mentor) at PDEU | Dr. Samir Patel |
| Week Number | Week 4 |
| Progress made in Week: This week, we concentrated on setting up the foundation for model development, designing the detection pipeline, and preparing for evaluation: - Model Research & Selection: Conducted in-depth research on advanced CNN architectures like XceptionNet and EfficientNet for spatial feature extraction. Additionally, explored integrating RNN/LSTM layers to capture temporal relationships between video frames for more accurate detection. - Pipeline Design & Integration: Designed a modular deep learning workflow that connects all stages: data preprocessing, model training, and evaluation, ensuring scalability and easier debugging in later stages. - Evaluation Metrics Setup: Identified and finalized key performance metrics, including Accuracy, Precision, Recall, F1-Score, and ROC-AUC, to comprehensively assess model reliability and robustness. - Initial Model Implementation: Built and tested a baseline CNN model using a subset of the processed dataset. Early testing provided insights into data distribution and potential improvements in preprocessing techniques. - Future Planning: Planned the next steps, such as hyperparameter tuning, training optimization, experimenting with combined CNN-LSTM models, and implementing visualizations to highlight manipulated regions in videos for explainability. |  |

| Hetanshi Bhatt | Kunal Solanki | Samir Patel |
| --- | --- | --- |
| Name and Signature of Student 1 | Name and Signature of Student 2 | Name and Signature of Supervisor (Mentor) |