Pandit Deendayal Energy University (PDEU), Gandhinagar

# Weekly Progress Report - 8

| Name of the Student 1 | Hetanshi Bhatt |
| --- | --- |
| Roll Number of Student 1 | 22BPC156 |
| Name of the Student 2 | Kunal Solanki |
| Roll Number of Student 2 | 22BCP131 |
| Project Title | Combating Digital Misinformation: Deepfake Detection Using Deep Neural Networks |
| Name of the Supervisor (Mentor) at PDEU | Dr. Samir Patel |
| Week Number | Week 8 |
| Progress Made in Week: 1. Comprehensive Hyperparameter Tuning (Optuna) - Objective: Maximize validation accuracy and combat overfitting from Week 7 by tuning hyperparameters using the Optuna framework (10 trials, 3 epochs/trial). - Parameters Optimized: Learning Rate, Dropout Rate, and strengths of five Albumentations augmentations (Flip, Noise, Compression, etc.). - Performance Improvement: Validation accuracy significantly increased from a baseline of $\approx 80\%$ to a more robust $\approx 85.5\%$, confirming effective mitigation of initial overfitting. 2. Attention Module Research - Goal: Enhance the XceptionNet model's focus on subtle, localized deepfake artifacts (e.g., blending edges). - Modules Explored: Researched Squeeze-and-Excitation (SE) and Convolutional Block Attention Module (CBAM) implementations. - Outcome: Developed a clear strategy to integrate CBAM blocks into XceptionNet layers to combine both channel and spatial attention, crucial for better artifact localization. Limitations & Challenges - Computational Cost: The Optuna hyperparameter search was highly GPU-intensive due to the complexity of the XceptionNet base model. - Integration Challenge: Integrating custom CBAM attention blocks into the pre-trained Xception architecture requires precise code adjustments. Future Steps (Week 9) - Implement CBAM: Integrate and test the CBAM attention mechanism within the optimized XceptionNet. - Final Training: Conduct the final, full-epoch training run using the best Optuna parameters and the new Attention-Enhanced XceptionNet. - Evaluation: Perform comprehensive final testing and generate all key metrics (Accuracy, ROC-AUC, F1-Score) on the held-out test set. |  |

| Hetanshi Bhatt | Kunal Solanki | Samir Patel |
| --- | --- | --- |
| Name and Signature of Student 1 | Name and Signature of Student 2 | Name and Signature of Supervisor (Mentor) |